**Name: Anqi Chen**

**Web Development Project**

**Task Breakdown**

|  |  |  |
| --- | --- | --- |
| **Task** | **Date Due**  **(Planned)**  *When you intend to complete the task* | **Date Due**  **(Actual)**  *When you actually completed the task* |
| 1. Create user stories | 3/17/23 | 3/19/2023 |
| 2. Site Map & information Architecture | 3/18/23 | 3/19/2023 |
| 3. Create lo-fi & mid-fi wireframes | 3/19/23 | 3/19/2023 |
| 4. Decide on the Color Palettes & hi-fi wireframes | 3/20/23 | 3/19/2023 |
| 5. Selection of JS libraries (based on the elements of the wireframes) | 3/20/23 | 3/23/2023 |
| 6. Start coding the website | 3/22/23 | 3/23/2023 |
| 7. Making documentation of all the stages in Phase 1 | 3/23/23 | 3/23/2023 |
| 8. Finishing Main page | 3/28/23 | 3/28/2023 |
| 1. Finish the second and third page | 3/29/23 | 4/1/2023 |
| 1. Conducting User Testing | 3/30/23 | 4/1/2023 |
| 1. Finishing user testing and other documentations | 4/1/2023 | 4/2/2023 |